Business Plan and

Feasibility Analysis

Oyacachi, Ecuador

February 2009

Table of Contents:

Executive Summary	1

Project Concept	4

The Site	6

Ecuador’s Tourism Industry	7

Competitive Set	8

Target Markets	10

Management Plan	14

Marketing Plan	14

Operating Assumptions	15

Estimated Operating Results	16

Invest Analysis	20

Capital Structure	21

Sensitivity Analysis	23

Development Timeline	25

Progress to Date	26

Appendices:

A. Financial Model

B.  Competitive Set Matrix

C.  Galapagos Tour Operator Interviews

Executive Summary:

Oyacachi, an indigenous community of approximately 100 families (approximately 450 people), is located in the heart of the Cayambe Coca Ecological Reserve, a  400,000 hectare (966,000 acre) protected area in northeastern Ecuador.  While the community was founded more than 100 years ago, it has only been accessible by car for the past decade.

The community is engaged in four  primary economic activities, trout farming, production of dairy products, wood working and tourism.  All four are potential beneficiaries of the proposed project.

Oyacachi is organized and governed on a communal basis.  Most land and businesses are communally owned, with profits divided among members of the four producer groups.

The Oyacachi tourism industry consists today primarily of day visits by domestic tourists to its mineral hot springs, and the occasional backpacker coming for the springs, hiking, and visits to the community.  It is estimated that tourism generates roughly US$20,000 per year in revenues, primarily from entrance fees to its mineral baths.

The primary objective of the proposed Ukuku ((Andean Bear in Quechua) Lodge & Spa, a joint venture between the Oyacachi community and GeoHeritage Partners (GHP), a U.S.-based social investment group, is to improve the incomes and standards of living of Oyacachi residents through development of sustainable tourism.

Supported by the Global Sustainable Tourism Alliance (ESTA) (www.gstalliance.net), a partnership between the U.S. Agency for International Development (USAID) and a group of non-government organizations, non-profits and for-profit companies, the lodge will, as proposed, dramatically increase tourism income through development of overnight accommodations that will significantly expand opportunities for visitors to spend money in the community.

The lodge will be built in ways that minimize environmental impacts, including structures and walkways built up off the ground (on piers) to minimize earth moving and landscape alteration, natural landscaping, ecological restoration of areas near the lodge, natural waste water treatment, solid waste composting, and recycling of non-organic wastes.  As currently envisioned it will be operated on 100 percent renewable energy (a combination of micro hydro, geothermal and solar) and be carbon neutral.

A primary vehicle through which community tourism income will be generated is from its ownership stake in the lodge.   As projected, that income will average more than $100,000 per year over the first 10 years of operations.  The local tourism industry will also be supported by GSTA-supported training, microenterprise, product development, and marketing and promotion programs.

Other sources of direct income include a 5 percent donation on hotel bills (an average of $40,000 per year) to support community development projects, and direct visitor spending outside the lodge for meals in restaurants, handicrafts purchases, guided tours and excursions, etc. ($130,000 per year).    In total, direct tourism spending is projected to provide the community with more than $270,000 per year in income.

Income from indirect and induced expenditures (community residents employed by the lodge, inputs purchased locally by the lodge, etc.) should total more than $180,000 per year, for a total of approximately $450,000 per year in community tourism-related income.

As currently projected, the total cost of developing the lodge is US$765,000.  The projected equity to debt ratio is 61/39, with $300,000 of total project financing provided through a 10-year loan and the remaining $465,000 provided through combination of cash, sweat equity and in-kind contributions.

The required cash equity investment in the lodge is estimated at $350,000, $275,000 of which will be provided by GeoHeritage Partners. The remaining $75,000 would be provided through grants (which would count 100 percent toward the community’s equity stake), the community’s revolving line of credit, or some combination thereof.

The community would also provide some labor, building materials, and land as part of its equity stake.  These in-kind contributions have a initial projected value of $115,000 (subject to more detailed analysis and discussion with community leaders).

Based upon the above estimates, the community would hold a 41 percent stake in the joint venture, with the remaining 59 percent held by GeoHeritage Partners.

The boarder aim of the project is to demonstrate the potential of market-based solutions for sustainable development and to promote ownership, entrepreneurship, and risk taking.  While GeoHeritage Partners is prepared to value in-kind contributions by the community considerably above market value, the aim is not to provide a hand out, but a hand up, through providing access to risk capital, credit, marketing expertise, and modern business tools and techniques.

GeoHeritage Partners  is willing, at the community’s option, to sell all or part of its equity ownership to the community, over time, on favorable terms (e.g., at a below-market multiple of revenues or earnings, financing the purchase at below market rates, etc.).

The lodge will be professionally managed and marketed, to protect the investment interests of both the community and GeoHeritage Partners.

Project Concept:

The concept for the lodge is simple luxury, pristine nature, low density, high levels of service, and a wide range of nature, adventure and cultural activities, set in the heart of the Oyacachi indigenous community and a nearly million-acre protected area.

While the property will not be marketed as an “ecolodge” it will be constructed and operated as a zero impact, carbon neutral development.

Zero Impact meaning that any unavoidable impacts on the environment from construction or operation of the lodge will be offset by environmental enhancements in another area of the community, yielding a net negative impact of zero.  For example, replanting native vegetation on the site or in the surrounding area where it has been previously cleared.

As envisioned very little land clearing or earth moving will be required for lodge construction.  It will consist of 15 accommodations units, including three large, private bungalows (50 square meters each),  eight adjoining units (40 square meters) and 4 duplex units (45 square meters each).   All will be built up off the ground on piers and will require little if any alteration to the local landscape.  They will be built and furnished as much as possible using locally available natural materials and vernacular architecture.  Site land use and architectural planning are now underway.

Minimal landscaping will be required and will be focused primarily on enhancing the natural landscape, though planting of indigenous trees, flowering plants and shrubs.

Elevated walkways will be constructed for internal circulation, which will also require a very minimal footprint (piers).  Electrical wiring and plumbing will be run underneath elevated walkways to further reduce the need for landscape alteration and to preserve views.

An existing path from the village to the site will be enhanced with natural stone.  The existing bridge over the river (crossed traveling from the village to site) will be refurbished using locally available natural materials (wood and stone).

The only other alteration to the landscape required will be construction of bathing pools fed by natural hot springs on the site.  These pools will be constructed of locally available natural stone.  Use of concrete will be kept to a minimum.

Waste water and solid organic wastes generated at the lodge will be naturally treated and/or composted.   Composting toilets, which generate no waste, will be used.  Non-organic solid wastes will be recycled locally or sent to a recycling plant.

Carbon neutral is defined as maintaining a balance between the amount of carbon dioxide (CO2) released into the atmosphere and the amount removed and sequestered.   While the aim of the project will be to keep CO2 emissions as close to zero as possible, any CO2 that is emitted will be offset either through the purchase of carbon offsets or equivalent reductions by other means (e.g., sequestration through tree planting).

As proposed, electrical generation will be from 100 percent renewable sources.  As currently envisioned, all electricity requirements will be met through a micro hydro plant built near the river that runs adjacent to the site.   Non-electrical heating will be provided through geothermal (the hot springs) and solar (hot water for bathrooms).

Local ownership by Ecuador’s indigenous communities  of the tourism industry is a core objective of the project .  This will be achieved through social investment, whereby a significant share of the ownership will be allocated to the community through grants, cash investment, sweat equity and other forms of in-kind contributions.   As envisioned the community will become 100 percent owner of the project over time.

The Site:

The proposed site for the lodge is a two-hectare (approximately 5 acre) parcel located directly adjacent to the village in the center of the Oyacachi valley.  It is accessed from the village via a suspension bridge adjacent to the community wood workers’ workshop and the new health clinic, and an unimproved footpath approximately 300 meters in length.

The site is relatively wet and low lying.   There is small farm located on a ridgeline between the footpath and the site that might need to be incorporated, in some fashion, into the site and project.  Detailed topographical and soil studies are now underway.

The site is “L” shaped and adjoins the river at its lower extremes, in an area that is relatively wet year-round and heavily vegetated.  This part of the site would be used exclusively for hiking.

The site is bordered at the rear by tall trees and a sheer rock face which could be using for hiking, repelling, and elevated views of the surrounding valley.

The proposed site for accommodations units and common areas (reception, restaurant, bar, spa, etc.) is a secluded area beginning approximately 50 meters below the rock face with very little existing vegetation (grassland), and excellent views in all directions.

Ecuador’s Tourism Industry:

Ecuador has a large, stable and growing tourism industry.  Total overnight foreign visitors surpassed the one million mark in 2008, a 7.3 percent increase over 2007 levels, and up nearly 23 percent since 2004.

This was a relatively significant achievement give worldwide declines in international travel experienced in the fourth quarter of last year, as the global economic crisis began to take hold.  In fact, Ecuador’s strongest months in 2008 all came in the last four months of the year, with total arrivals up more than 9 percent during that period.  The true measure of the industry’s resiliency will be first quarter 2009 arrivals data.

Foreign visitor arrivals also display fairly limited seasonality, with numbers consistently between 70 to 90 thousand per month most of the year, with the peaks in January, June, July and August and December.

Source: Ecuador Ministry of Tourism

While the country offers an incredibly diverse and rich mix of attractions, the primary travel motivation for a majority of overseas leisure travelers is a visit to the Galapagos islands, one of the world’s most unique and most spectacular natural areas.

While there are differences in travel patterns based on source market, most notably between the U.S. and Western Europe (discussed in more detail in the next section), a very large number of visitors coming to Ecuador primarily to see the Galapagos also visit some regions of the country; most frequently the Andes and Amazon Basin.   While these visitors come primarily on pre-packaged circuits, a  large and rapidly growing number design or customize their own itineraries.  Both packaged tour and FIT markets will be primary targets for the Lodge.

There is also a significant market of Ecuadorians living in Quito that like to escape the city on weekends, primarily by car.  Preferred destinations are those within a 2.5 hour drive from the capital, which includes Oyacachi.  The market, as described in more detail below, is projected to be the second most important source of guests for the lodge and the primary market for the proposed spa.

Competitive Set:

There are several hotels that could be viewed as potential competitors to the lodge.  The most obvious is Termas de Papallacta, in terms of product offering, price and geography.  Others include mid-priced and luxury hotels near Otovalo and other hotels located with 1.5 to 2.5 hours drive from Quito (competition for  the Quito market).

Termas de Papallacta – 32 rooms (120 beds), including attached thatched-roof bungalows that are about 25-30 square meters in size and duplex units that are somewhat larger.  Rates are $120 for a standard room and $140 for a suite.  Average daily rates per room booked directly are estimated at $120 per night.

Combined with rooms booked through tour operators, who receive a commission of 20 percent or more, we estimate the average daily rate is approximately $100 per night, no meals included.

The most outstanding features of the hotel are the pools fed by mineral hot springs and the spa.  As discussed in the next section of the report, the market is roughly half from Quito, primarily on Friday and Saturday nights, when the hotel is often full, and half foreign visitors who come primarily Sunday through Thursday.

While the hotel has some charm architecturally, and the new lobby, restaurant and bar are very nicely designed, the rooms are fairly low quality, in terms of furniture, fixtures, wall coverings, bedding, and overall comfort.  Service at the hotel leaves considerable room for improvement. The hotel reportedly earns an annual net operating profit of 35 percent.

The only significant competitive advantage of the hotel over the proposed lodge is that it is closer to Quito (1.5 hours drive vs. 2.5 hours).  We believe that with some private bungalows and private pools, more activities, a much more attractive rural, natural setting, higher quality furniture, fixtures, bedding, service, etc., and the participation of Oyacachi community that the lodge will be able to compete very effectively with Termas de Papallacta.

We also believe, however, that the market, particularly for weekend escapes from Quito, is quite large and is currently underserved, meaning that the lodge should not have a significant impact on Papallacta operating performance, and could potentially enhance it (expand the market).

Hacienda Pensaqui – Located near Otovalo, and approximately 1.5 hours from Quito, the 20-room hotel, a converted 200-year-old hacienda, has a great deal of charm and a rich history.  The architecture and landscaping are exceptional; the rooms much less so.

Though very spacious, with some rooms more than 60 square meters, with 4 or 5 meter ceilings, the rooms and bathrooms are quite dated and can be fairly uncomfortable, heated only by small fire places that give off as much smoke as heat.

Activities include horseback riding, mountain biking, hiking and visits to Otovalo and Cotacachi.  The food and service are quite good.  Rates are $140 per night for a double room, excluding commissions for rooms booked through tour operators, including breakfast (double occupancy).

La Mirage – Located in Cotacachi, about two hours from Quito.  It includes 24 rooms, small indoor pool and a very nice spa and that incorporates traditional herbs and plants in many of its treatments.

The hotel does not have much to offer architecturally but offers exceptionally designed and furnished rooms (old Europe themed), first-class food and service and high quality landscaping.  Room rates, ranging from $350-$800 per night, including breakfast and dinner (likely closer to $250 when sold through tour operators) reflect that quality.

We estimate average annual occupancy at roughly 45 percent, a significant portion of which is sold through Metropolitan Touring, Ecuador’s largest ground operator, and U.S.-based tour operators.  Interestingly, 80 percent of their clients also travel to the Galapagos and 90 percent come with guides, meaning 1) the Quito market is very small, perhaps because of the price, and 2) a large part of their client base is a Galapagos market, with an extension to the hotel.  Most clients are from the U.S.

They do very limited marketing, which includes a listing with Relaix & Chateaux, a membership marketing organization that includes small luxury hotels around the world, participation at the Latin America Travel Mart, and a website.

Zuleta – Located two hours’ drive from Quito, The highest priced hacienda within the competitive set, with an average rate of $500 per night (double occupancy) including meals.  Set on a stunning 2,000 hectare estate, the hotel is the family home of a former Ecuadorian president.  With 14 guest rooms (averaging about 30 square meters each), the feel is of a visit to a family home.

The main attractions are horseback riding, a working farm, a Condor rehabilitation project, and visits to the local community, which the hotel supports through its foundation.  The market is primarily foreign visitors.

Target Markets:

There are several target markets for the lodge.  Most are very difficult to quantify.  Below are presented order of magnitude estimates for each, based on interviews with tour operators and other travel professionals, an analysis of arrivals and other data, and other primary and secondary research.

Primary Markets:

| Market Segment | Estimated Size | Penetration Rate | Avg. Length of Stay | Dbl. Occup. Factor | Room Nights | Market Share |
| --- | --- | --- | --- | --- | --- | --- |
| Eco/Culture | 32,500 | 8.0% | 1.7 | 1.8 | 2,455 | 60% |
| Weekend Escape | 9,000 | 7.6% | 2.5 | 2.2 | 777 | 19% |
| Galapagos | 30,000 | 2.0% | 1.3 | 1.9 | 410 | 10% |

The three primary target markets for the lodge are described below:

Eco/Culture – Travelers primarily from Western Europe and the U.S. seeking to experience Ecuador’s rich biodiversity and indigenous culture.  They are typically interested in a circuit, either customized by specialty tour operators, pre-packaged, or independently arranged, that includes the country’s four major tourism zones – the Andes, Amazon Basin, Pacific Coast, and Galapagos.

There are a number of niche markets within this segment, based on age, income level, average length of stay, and specific travel interests.  We estimate the size of this market, on an annual basis, to be approximately 50,000 visitors, or an average of about 4,200 visitors per month.  (As discussed previously, there is fairly limited seasonality visible in monthly arrivals totals.)

The U.S. segment of this market is estimated to be slightly larger than the Western European segment, roughly breaking down into 50 percent U.S., 40 percent Western European, and 10 percent other, including Mercosur countries (Argentina, Chile, Uruguay, and Brazil), Australia and New Zealand, China and Japan, Israel, and Eastern Europe.

While the U.S. market is the larger of the two primary markets, average length of stay in significantly shorter; on average 7-10 days.  For Europeans the estimated average length of stay for this market is 14-21 days, though many Europeans travel on multi-country circuits that include Peru and sometimes Bolivia. (These estimates exclude the backpacker market, which has a significantly longer average length of stay).

Our primary target is older (45-65) and higher spending segments from both the U.S. and Western Europe (the lodge will be too expensive for most backpackers), which we estimate represents roughly 65 percent of the overall Eco/Culture market, or roughly 32,500 visitors per year (2,700 per month).

We project that this market will generate approximately 60 percent of total occupancy at stabilization, or 2,455 room nights.  Our objective will be to use it primarily to fill rooms Sunday through Thursday.  Projected average length of stay is 1.7 nights and double occupancy factor is 1.8.

To achieve that level of occupancy, using the assumptions laid out above, would require a penetration rate of approximately 8 percent (32,500 x .08 x 1.7)/1.8 = 2,445 room nights).

Quito Weekend Escape – Ecuadorians and expats residing in Quito who like to get away from the city on weekends and holidays.  One of the most popular destinations is Termas de Papallacta, the lodge’s principal competition, which is approximately a 1.5 hour drive from the city.

The attractions include pools fed by mineral hot springs, the spa, hiking, and the opportunity to relax and unwind in a beautiful rural setting.

It is estimated, based on information from a number of sources, this market accounts for an average of 75 percent of weekend occupancy (Friday and Saturday nights) at Papallacta.  The hotel is at or near full capacity on Friday and Saturday nights. Based on these assumptions, it is estimated that this customer base generates approximately 3,000 room nights per year for the hotel.

The objective, at stabilization, is to generate 65 percent of weekend occupancy from this market (777 room nights), or 19 percent of total occupied room nights.  That would imply a 25 percent penetration rate of the Papallacta Quito market, which would be a very aggressive target.  While we believe that the lodge will offer a more interesting and varied product, at a competitive price, it is an additional one hour drive further from the city.

We are convinced, however, based on our research, that the potential Quito Weekend market is significantly larger than the Papallacta customer base, given that the hotel is often sold out on weekends and that there are a number of other hotels and destinations within Ecuador, many of them a similar driving distance from Quito, that rely on this market for weekend occupancy.  We estimate the total size of this market at more than 9,000 weekend person trips per year, implying a 7.6 percent overall penetration rate.

Galapagos Market – Ecuador’s single largest foreign tourism market is visitors coming to see the Galapagos and typically not much else.  The standard package includes one or two nights in Quito and/or Guayaquil and 5-10 days on a live-aboard boat to tour the islands.  This is separate from the Eco/Culture market, a large segment of which also visits the Galapagos but spends considerable time (at least a week) visiting other parts of the country as well.

The estimated size of this market is more than 200,000 visitors per year.  The largest segment of this market (more than 60 percent) is visitors from the U.S., who tend to have far fewer vacation days than their European counterparts and thus typically don’t have time to see other parts of the country.

The segment of this market that would be targeted by the lodge would be visitors that add at least a 3-4 day extension onto their Galapagos tour to experience a bit more of Ecuador.  The most logical and most popular extension is the Andes (the Amazon is more difficult to access), including Otovalo, Papallacta, and other highland areas.

Based on our research, this market represents approximately 15 percent of the total market, or roughly 30,000 visitors per year.  Working closely with Galapagos tour operators, our objective would be to capture 2 percent of that market, or 600 visitors per year (with an average length of stay of 1.3 nights and double occupancy factor of 1.9), generating 410 room nights, or 10 percent of total occupancy.

Secondary Markets:

| Market Segment | Targeted Groups | Avg. Group Size | Avg. Length of Stay | Dbl. Occup. Factor | Room Nights | Market Share |
| --- | --- | --- | --- | --- | --- | --- |
| Bird Watchers | 20 | 10 | 2 | 1.8 | 222 | 5% |
| Honeymoon | 80 | 2 | 2.5 | 2 | 200 | 5% |
| Meetings | 10 | 18 | 2 | 1.4 | 257 | 6% |

Secondary target markets for the lodge include:

Bird Watchers – An estimated 3 million international birdwatching trips are taken each year.  It is also reported to be one of the fastest growing outdoor activities in the U.S. The typical profile of bird watchers that travel internationally is highly educated, affluent, interested in wildlife, keen to see as many species as possible (to fill out their life lists), and willing to travel to remote areas where bird life is abundant.

Ecuador has more bird species per square kilometer than any other country on the planet.  It is already a very popular bird watching destination, but relatively little effort has been exerted to market the Andes as part of most bird watching circuits.

Working with Ecuador’s best bird guides and birding tour operators (detailed discussions have been held with most of them), it is believed that Oyacachi can be very effectively marketed to bird watching groups and generate 5-10 percent of annual occupied room nights (200 to 400 room nights per year).  In practical terms, 20 groups (average size is 10 people), staying an average of two nights, with a 1.8 double occupancy factor, would generate 222 room nights per year, or 5 percent of occupied room nights.

Honeymoon Market – A large and very lucrative market, with more than 2.4 million U.S. couples getting married and taking honeymoons each year (and likely an equal or larger number in the EU).  The average age is 26, which is an ideal demographic for an eco/culture escape.  Average trip expenditures are $4,000 per couple.  The demographic, 25-30 (and often referred to as Gen Y), two incomes (85 percent)  is ideal for an exotic, nature and culture oriented honeymoon, likely combined with a visit to the Galapagos.

The lodge will be designed (large private bungalows with private pools) and operated (high levels of service, high quality cuisine, etc.) with this market in mind and will be specifically targeted it in its marketing plan.  Our target is an average length of stay of 2.5 nights.  Eighty couples per year would yield 200 occupied room nights, or nearly 5 percent of total annual occupancy.

Meetings and Retreats – A small, flexible meeting facility will be built at the lodge capable of accommodating groups of up to 40 people (in the event the lodge is expanded in the future).   Target markets are the Quito and international market for small meetings and retreats, with a particular focus on Ecuadorian corporations and Ecuadorian and international environmental and community development NGOs, government agencies, and embassies.

Our initial target is 10 meetings per year, with an average group size of 18 people (including some spouses), average length of stay of 2 nights, and a double occupancy factor of 1.4, yielding 257 room nights per year, or 6 percent of stabilized occupancy.

There are a number of other markets that can be explored and targeted, depending upon the types of activities services and facilities developed around the lodge and within the community.

Total Projected Market:

| Market Segment | Room Nights | Occupancy Rate |
| --- | --- | --- |
| Primary Markets | 3,642 | 66% |
| Secondary Markets | 679 | 12% |
| Total | 4,321 | 78% |

If the targeted numbers outlined above are achieved, at stabilization (typically the third full year of operations) average annual occupancy will be 78 percent.

Management Plan:

The lodge will be managed by Tropic – Journeys in Nature, one of Ecuador’s leading nature and adventure tour operators and manager of the award-winning Huaorani Ecolodge in the Ecuadorian Amazon www.huaorani.com/secciones/ecolodge/history.html.

The lodge will be featured on the company’s website and integrated into sustainable travel circuits throughout Ecuador.  Jascivan Carvalho, general manager of Tropic, has worked extensively with and is trusted by the Oyacachi community and will be deeply involved in the design of the lodge.

Training for local community members interested in working in the lodge will be provided in part through the GSTA.  While an outside manager will likely be required during the first few to several years of operations, the goal will be to have the hotel fully staffed and managed by local residents over time.  The lodge will create up to 30 full time positions and support the creation of a dozen or more indirect jobs as well.

Modern hotel management tools and software will be employed, including a dedicated website with real-time online booking, computerized reservations and management systems, integration into global reservations systems, and potentially membership in global and Ecuadorian hotel marketing organizations, including Exclusive Hotels and Haciendas of Ecuador.

Marketing Plan:

The lodge will be marketed through a variety of channels, including:

Travel Trade Shows – In Europe, the U.S. and Latin America, including World Travel Mart (London), ITB Berlin, the Educational Travel Conference, Washington, DC, the Adventures in Travel Expo, Travel Mart Latin America and others.

Travel Trade Networking – Including tour operators in Europe and the U.S., working to integrate the lodge into travel catalogues and circuits, and ground operators in Ecuador arranging packages and circuits for outbound tour operators and independent travelers.

Affinity Group Outreach – Including the National Geographic Society, Conservation International, The Nature Conservancy (all of which are GSTA members), the Smithsonian, the Audubon Society,  Birdlife International and several other organizations that offer specialized travel programs for their members.

Internet Advertising – On a variety of websites that are frequented by targeted demographic and psychcographic groups, including the websites of many of the organizations listed above.

Press and Tour Operator Familiarization Tours – For travel writers and tour operators from targeted outbound markets, in cooperation with the Ecuadorian Ministry of Tourism, airlines and other organizations.

Search Engine Optimization – For the hotel’s website, so that it appears high on the list of sites identified for popular search terms related to Ecuador travel.

A more detailed marketing plan and budget will be defined at the end of the initial design phase.  Pre-marketing of the lodge will begin four months before scheduled opening date.

Operating Assumptions and Estimated Operating Results:

This section of the study contains an estimated operating income and expense profile for the 15 unit lodge.  Two sets of financial projections have been made for the proposed hotel which is projected to open in March of 2010.  The first consists of the estimated operating results which could be achieved in a representative or stabilized year of operations, i.e., once the project has become known in the marketplace and overcome the start-up inefficiencies inherent in an new venture.  The stabilized year is expected to be 2012, i.e., the third year after opening.  The stabilized or representative year prof form income statement is, however, prepared in current 2009 prices to enable comparisons made with current market conditions.

The second set of projections pertain to the first 10 years of operations, i.e., 2010-2019, and are prepared in current (inflation adjusted) dollars to reflect prices changes over time.  The ten-year pro forma income and expense projections, therefore, show the anticipated annual build—up of occupancy for the hotel, and increases in use levels of other revenue producing activities, increases in room rates, etc. , as well as increases in operating costs over time due to the impact of inflation.

The targeted average daily rate for the resort, in a stabilized year of operation, is $150 per night (constant dollars, 2009).  The projected rate of inflation is three percent per annum.

Average annual occupancy is projected to build from 45 percent in the initial year of operations to a stabilized level of 75 percent.

Net income from operations, before debt service, in a stabilized year, is projected at $242,869 (constant dollars, 2009), or a 35 percent gross operating profit.  Debt service ($300,000 note, repaid over 10 years, at 9 percent interest, grace period during construction) would total $45,600 per year, or a very conservative debt service coverage ratio of more than 5:1.  There is room to borrow additional funds if projected costs exceed initial estimates during the planning phase.  Additional equity capital can also be secured.

Estimates of cash flows in a representative stabilized year and for the first ten years of operation are presented in the following pages.

Investment Analysis:

The table below presents estimates of net cash flow or earnings before taxes, depreciation and amortization (of intangible assets) for the first ten years of operations.  These estimates do include projected debt service.

A relatively high 12 percent discount rate is used to reflect both Ecuador country risk and project risk.  Even at this rate the project has, based on the operating assumptions described earlier, a very positive Net Present Value (NPV).

|  | Investment Analysis |  |
| --- | --- | --- |
|  |  | Net |  | Annual rate |  |  |
|  | year | Cash flow |  | of return |  |  |
|  | 2009 | -$465,000 |  | $465,000 |  |  |
|  | 2010 | -$28,800 |  | -6.2% |  |  |
|  | 2011 | $19,300 |  | 4.2% |  |  |
|  | 2012 | $76,900 |  | 16.5% |  |  |
|  | 2013 | $182,200 |  | 39.2% |  |  |
|  | 2014 | $206,700 |  | 44.5% |  |  |
|  | 2015 | $296,800 |  | 63.8% |  |  |
|  | 2016 | $404,200 |  | 86.9% |  |  |
|  | 2017 | $425,700 |  | 91.5% |  |  |
|  | 2018 | $483,300 |  | 103.9% |  |  |
|  | 2019 | $493,400 |  | 106.1% |  |  |
|  | IRR | 27% |  |  |  |  |
|  | Discount rate |  | 12% |  |  |  |
|  | NPV |  | $650,771 |  |  |  |
|  | $2,094,700 | total return after 10 years of operations |  |

Capital Structure:

Total development costs are currently projected at US$765,000.  The projected equity to debt ratio is 61/39, with $300,000 of total project financing provided through a 10-year loan and the remaining $465,000 provided through combination of cash, grants and/or a community line of credit, and sweat equity, building materials, and other in-kind contributions.

Total cash equity investment is estimated at $350,000, $275,000 of which will be provided by GeoHeritage Partners. The remaining $75,000 of cash investment would be provided through grants (which would count 100 percent toward the community’s equity stake), the community’s revolving line of credit, or some combination thereof.

The community would also provide some labor (through mingas), building materials, and land as part of its equity stake.  These in-kind contributions have a initial projected value of $115,000 (subject to more detailed estimating and analysis and discussions with the community).

Based upon the above estimates, the community would hold a 41 percent stake in the joint venture, with the remaining 59 percent held by GeoHeritage Partners.

As projected, community income derived from that ownership stake will average more than $100,000 per year over the first 10 years of operations.

Other sources of direct income include a 5 percent donation on hotel bills (an average of $40,000 per year) to support community development projects, and direct visitor spending outside the lodge for meals in restaurants, handicrafts purchases, guided tours and excursions, etc. ($130,000 per year).

In total, direct tourism spending is projected to provide the community with more than $270,000 per year (averaged over 10 years) in income.

Income from indirect and induced expenditures (community residents employed by the lodge, inputs purchased locally by the lodge, etc.) should total more than $180,000 per year, for a total of approximately $450,000 per year in community tourism-related income.

A more detailed economic impact assessment will be conducted in the next phase of planning.

The boarder aim of the project is to demonstrate the potential of market-based solutions for sustainable development and to promote ownership, entrepreneurship, and risk taking.  While GeoHeritage Partners is prepared to value in-kind contributions by the community considerably above market value, the aim is not to provide a hand out, but a hand up, through providing access to risk capital, credit, marketing expertise, and modern business tools and techniques.

GeoHeritage Partners  is willing, at the community’s option, to sell all or part of its equity ownership to the community, over time, on favorable terms (e.g., at a below-market multiple of revenues or earnings, financing the purchase at below market rates, etc.).

The lodge will be professionally managed and marketed for as long as GeoHeritage Partners retains an equity stake in the lodge.

A Sensitivity Analysis of different occupancy and room rate scenarios and their corresponding impacts on Profitability, Community Revenues and Investment Returns is presented on the following pages.

Sensitivity Analysis – Profitability and Community Revenues:

Sensitivity Analysis – Investment Returns:

Projected:				      	   Pessimistic:					  Optimistic:

Progress to Date:

- Three site inspections have been conducted and several meetings help with local community leaders and other community members.

- A Memorandum of Understanding between GeoHeritage Partners and the Oyacachi community has been signed and equity commitments on both sides confirmed.

- Hydrological studies of hot springs on the site have been conducted and deemed to be more than sufficient to meet the needs of the lodge.

- A Land Valuation study has also been conducted.

- A law firm has been contracted to oversee incorporation of the joint venture, company registration, establishment of bank accounts and other legal matters.

- Detailed site mapping, planning and architectural studies are now underway.  The architect for the Termas de Papallacta pools and accommodations units has been contracted and will likely also be used as the general contractor for the project.

- Initial discussions have been held with the National Finance Corporation (CFN) of Ecuador regarding terms and availability of debt financing.

- U.S.-based Sun Energy Power has conducted a site inspection and prepared initial estimate of electricity needs and cost estimates.

- An initial feasibility study of the potential for development of a micro hydro plant has been completed by Practical Action and the Fundación Ecuatoriana de Tecnologías Apropiadas (FEDETA) and was positive.  Plant design and cost estimates are now being completed.

- Interviews with more than a dozen hotel operators and a equal number of tour operators discussing inbound tourism markets and the potential of the lodge, which all viewed it very favorably.

- Detailed discussions have been help with Tropic – Journeys in Nature regarding management of the lodge.  An agreement is now being negotiated.

- Discussions have also been held with Exclusive Hotels and Haciendas of Ecuador and agreement reached for inclusion of the lodge in this marketing alliance, provided the organization’s quality standards are met.

- Business plans and training programs for related tourism enterprise development in the community are now being drafted.

- A hotel employees’ training program is currently being researched.

- At this stage in the process no major obstacles to successful project development have been identified.

- A second, more detailed version of this study will be prepared over the next 6-8 weeks incorporating the findings of ongoing studies, planning efforts and discussions and negotiations with prospective members of the project development team.

# Footnotes

U.S. Fish and Wildlife Service

The Association of Travel Marketing Executives

Ibid

# Text boxes

Ukuku Lodge & Spa

Projected Assumptions

Optimistic Assumptions

Pessimistic Assumptions

Development Timeline: